PARTYPLAYLIST

# Product Plan and Commercial Roadmap

Updated to reflect the implemented application, the July 2026 market, and the steps required to turn the prototype into a sellable service.

Prepared from the July 2026 product plan and codebase review. Codebase: party-playlist-request v2.1.26 Review date: 26 July 2026 Scope: product strategy, commercial viability, security, architecture, performance and delivery roadmap

## Status

Working prototype with substantial functionality. Not ready for a paid public launch until the Spotify platform route and critical security findings are resolved.

# 1. Executive summary

PartyPlaylist has progressed far beyond the original concept document. It is now a substantial multi-tenant web application with organiser accounts, event access codes, Spotify connection and playback controls, moderated guest requests, real-time updates, a television display, visual themes, support tooling and a super-admin console.

Recommended decision Continue as a controlled private beta, but do not take public payments yet. First resolve Spotify commercial access, the five-user development-mode limit, and the critical security issues identified in the technical review.

The product opportunity remains valid. A £19.99 event pass can be credible when sold as a complete self-service party system, not merely a shared Spotify queue.

The strongest existing differentiation is operational control. The organiser approves requests, controls playback, changes event messaging and presents a polished public display.

The main launch blocker is external. Spotify development mode supports only five authorised Spotify users and Spotify says it should not be used as the foundation for a scalable business.

The original compliance assumption is too confident. Although sale of a non-streaming application can be allowed, Spotify also prohibits business-targeted products and public business playback. PartyPlaylist needs written platform and legal confirmation for its intended use cases.

The codebase needs a stabilisation phase. Several serious authentication, real-time channel and database maintenance issues must be fixed before customers or payment data are introduced.

# 2. Updated product definition

PartyPlaylist is a hosted event music-request and playback-control service for organisers who already have suitable speakers and a compatible music account. Guests join through a QR code or link, search for music, submit requests and receive status feedback. The organiser retains final control through an admin interface, while a separate display can show the event identity, QR code, current track, upcoming music and announcements.

## Recommended positioning

Core promise Run the music for your party without handing one phone around, losing control of the queue, or paying for a full DJ service when you do not need one.

Use “self-service party music system” rather than claiming to replace the skill, equipment and judgement of every professional DJ.

Lead with organiser control, fast guest access, display presentation and predictable event pricing.

Keep “human approval” as the default. Auto-approval should remain an optional organiser choice.

Avoid marketing to bars, shops, schools, children’s parties or other business/public contexts until Spotify has confirmed the model in writing.

# 3. What is already implemented

| Status | Area | Current position |
| --- | --- | --- |
| Implemented | Accounts and tenancy | Registration, email verification, approval workflow, username-scoped organiser areas and super-admin user management. |
| Implemented | Event access | Per-organiser events, six-digit or secure eight-character access codes, guest cookies, QR links and limited-use display tokens. |
| Implemented | Guest requests | Mobile request pages, Spotify search, track-link handling, nickname support, duplicate detection and request confirmation. |
| Implemented | Moderation | Pending, approve, reject, delete, mark played, replay, auto-approval and explicit-track rejection. |
| Implemented | Spotify controls | OAuth connection, device discovery, queue add, now playing, queue display, pause, resume, skip, previous and volume. |
| Implemented | Display mode | QR code, event messaging, now playing, upcoming tracks, request acknowledgements, karaoke mode and multiple visual moods. |
| Implemented | Real-time updates | Pusher-based event, request, settings and playback updates, with polling-related fallback code. |
| Implemented | Operations | Super-admin console, party simulator, support activity/error views, monitoring components and account decision emails. |
| Partial | Analytics and history | Current statistics exist, but logout/event cleanup deletes request data, preventing dependable post-event reporting and retention analysis. |
| Partial | Queue ordering | The interface permits visual reordering, but Spotify does not apply that order. The current API response explicitly warns actual playback may differ. |
| Partial | Reliability at scale | Several caches, rate limits, metrics and watcher processes are local to one server instance and are not dependable across a serverless deployment. |
| Not implemented | Payments and entitlements | No Stripe checkout, webhooks, event pass, subscription state, usage enforcement or refund handling. |
| Not implemented | Co-host and staff roles | The present design enforces one active organiser session rather than multi-admin collaboration. |
| Not implemented | Event archive and export | No durable event history, CSV export, post-event report or reusable event template library. |
| Not implemented | Commercial branding | No customer logo upload, custom domain, white-label package or agency account model. |

# 4. Corrections to the original plan

TV/display mode is no longer a “ship next” item. It is already one of the strongest completed features and should be included in the core paid offer.

Auto-approval and explicit-content filtering are implemented. Artist cooldowns, genre controls, allowlists and blocklists are still future work.

The application now uses the Spotify play queue. Playlist writes are intentionally disabled, so product copy and technical documentation must stop promising automatic playlist updates.

The service is multi-tenant at the account level, but it does not yet support multiple concurrent parties per account or multiple staff members on one event.

The previous £2-£3 monthly tier is too low for a supported event product and competes directly with cheap/free queue apps. A one-event pass better matches the customer’s buying moment.

The earlier statement that the non-streaming model automatically permits commercialisation is not safe. Spotify policy allows limited commercial use for non-streaming applications, but separately restricts business-targeted products, public business playback and products that replicate Spotify’s core experience.

# 5. Market and competitor position

The market proves demand, but it also sets a low price for basic collaborative queues. PartyPlaylist therefore needs to charge for event readiness, control, presentation and support rather than for the ability to add a song.

| Product | Price/status | Strengths | Implication |
| --- | --- | --- | --- |
| Spotify Jam | Premium host; native Spotify feature | Guests add to a shared queue; host can restrict who changes playback; QR/link joining. | Extremely convenient and trusted, but limited event branding, moderation workflow and organiser tooling. |
| Juky | Free up to 15 guests; Premium €2.49/month, up to 500 guests | Voting, QR/link joining, fallback playlist and history. | Very low price creates pressure on any generic Spotify queue proposition. |
| The Jukebox App | Currently advertised as free | Spotify, YouTube and Apple Music; voting; TV, mobile and desktop clients; no guest account. | Broader platform coverage and device apps, but a different democratic-control model. |
| PartyPlaylist | Recommended £19.99 per 30-day event pass | Human approval, organiser admin, event access controls, display themes, notices, request tracking and support. | Must prove that setup is simpler and event control is materially better than free tools. |

Pricing implication At £19.99, PartyPlaylist cannot be sold as “Spotify Jam with an approval button”. It must include an event setup wizard, printable QR materials, reliable display mode, moderation safeguards, pre-event preparation and responsive support.

# 6. Recommended pricing and packaging

## 6.1 Launch offer - Party Pass

Recommended public price: £19.99 for a 30-day active period. The period should start when the organiser activates the pass, not when they first create an account. Allow purchase in advance with a defined use-by date.

| Element | Recommended rule |
| --- | --- |
| Access window | 30 consecutive days from activation; one active live event at a time. |
| Guests | Target up to 150 unique guest devices for launch, subject to load testing and Spotify quota behaviour. |
| Included | Guest request link and QR, organiser moderation, auto-approve option, explicit filter, playback controls, display mode, themes, notices and email support. |
| Data | Event archive and downloadable summary should be included once implemented. |
| Customer requirement | Compatible Spotify Premium account and an active Spotify playback device, while the Spotify integration remains the playback route. |
| Fair-use | Reasonable request/search limits and one concurrent organiser session until co-host support is built. |

## 6.2 Party Plus - after the first paid beta

Recommended price: £29.99 per event window. Add co-host access, custom logo and colours, pre-event requests, a fallback playlist strategy, event history, printable signage and a post-event report. Do not create this tier until the £19.99 pass converts and the added features are genuinely complete.

## 6.3 Venue and agency packages

Defer this route The original bars, pubs and venue plan conflicts with current Spotify restrictions on business-targeted products and public business playback. Only revisit a £49-£99/month venue offer after written Spotify approval or after a playback adapter that does not depend on consumer Spotify has been built.

## 6.4 Free access

Use a simulated interactive demo with test tracks and no Spotify authorisation. This avoids consuming scarce development-mode user slots.

Offer invitation-only founder trials only after the actual Spotify app quota status is confirmed.

Avoid an unrestricted permanent free tier at launch. It would raise support and API costs while making the £19.99 event value harder to explain.

# 7. Customer journeys

## Organiser journey

Create an account and confirm email address.

Choose or activate a Party Pass.

Complete a readiness wizard: connect Spotify, select the playback device, test play/pause, name the event, choose a display mood and set moderation rules.

Open pre-event requests if enabled, or start the live event on the day.

Print or display a QR code. Guests join without creating accounts.

Approve, reject or automatically accept requests while retaining playback control.

End the event and receive a summary rather than losing all request history.

## Guest journey

Scan the QR code or open the event link.

Enter the event access code when required.

Search for a track, optionally enter a nickname and submit one request.

See a clear pending, approved or rejected status without needing Spotify.

Receive fair-use guidance when limits or duplicate rules apply.

## Display journey

A television, projector, tablet or spare laptop opens a limited display link. It shows the event identity, QR code, current track, upcoming music and organiser notices. The display must reconnect cleanly after sleep, network loss or a server deployment.

# 8. Product differentiation to build around

| Differentiator | Product expression |
| --- | --- |
| Event readiness | A pre-flight check that confirms Spotify connection, active device, volume, display connectivity and request URL before guests arrive. |
| Controlled participation | Human approval, fair-use limits, duplicates, explicit-content rules, artist cooldowns and temporary song/artist blocks. |
| Presentation | Branded display, QR signage, event countdown, announcements, now playing and requester acknowledgements. |
| Pre-event planning | Must-play, do-not-play, organiser seed playlist, guest requests before the date and event phases such as arrival, meal and dancing. |
| Recovery | A fallback music plan, clear degraded mode and a guided recovery screen when Spotify or the selected device fails. |
| After-event value | Downloadable request list, approval rate, top artists, rejected duplicates and an optional memory playlist export where policy permits. |
| Support | Plain-English setup guidance and event-day troubleshooting. This can justify a much higher price than a generic queue app. |

# 9. New feature ideas

Event phases. Let the organiser define arrival, food, speeches and dance-floor phases, each with different request rules and seed music.

Must-play and do-not-play lists. Give the organiser final guardrails before guest requests are accepted.

Artist cooldown and repetition controls. Prevent the same artist, album or track family from dominating the event.

Request reasons. Allow an optional short dedication or reason, with moderation and strict length limits.

Guest voting as organiser insight. Show crowd interest without automatically moving tracks or surrendering final control.

Emergency music button. Immediately start a known fallback source or show step-by-step recovery when playback stops.

Event templates. Birthday, wedding reception, anniversary, office social and house party presets. Do not include child-targeted presets while Spotify policy remains a concern.

QR signage generator. Produce A4, A5, table-card and television layouts as downloadable PDFs.

Co-host mode. Invite a trusted second organiser with limited permissions and a full audit trail.

Playback adapter layer. Separate the request/moderation product from Spotify so future integrations or a manual companion mode can reduce platform dependency.

# 10. Spotify and music-rights decision gate

This is the first business task Confirm the Spotify application’s current quota mode and obtain written advice on whether a paid, organiser-facing queue-control service is permitted for the intended private-event use cases. Do not assume technical separation from the Spotify player settles the issue.

Development mode currently allows up to five authenticated Spotify users. This is enough for development and a tiny test group, not public sales.

Spotify’s current published partner criteria list an established organisation, a launched service and at least 250,000 monthly active users. That creates a difficult startup path unless PartyPlaylist has an existing extended-quota status or receives a specific partnership route.

Spotify permits limited commercial use of non-streaming applications, but also prohibits business-targeted products, public business playback and products that replace a core Spotify experience without permission.

Spotify policy says products must not target children. Marketing and organiser terms must address this directly.

For UK public events, the venue or organiser will usually need the relevant music permissions. PPL PRS should be treated as a separate issue from Spotify account and developer terms.

Commission a short specialist legal review before launch covering Spotify terms, UK consumer terms, data protection, music licensing and refund/cancellation rights.

# 11. Delivery roadmap

| Phase | Timing | Work | Exit criterion |
| --- | --- | --- | --- |
| Phase 0 - Feasibility | Now | Check Spotify quota mode; contact Spotify; define permitted customer/use cases; decide fallback mode; freeze public launch claims. | Written go/no-go decision. |
| Phase 1 - Security | Weeks 1-3 | Remove public migration endpoints; fix watcher token bypass; protect Pusher channels; enforce session revocation; repair OAuth binding; encrypt tokens; protect legacy data endpoints. | Independent security retest passes. |
| Phase 2 - Architecture | Weeks 3-6 | Choose one database schema; remove stale Drizzle/raw-SQL paths; use deploy-time migrations; centralise connection handling; move shared state to Redis/worker architecture; restore build gates. | Clean build, type-check, lint and tests in CI. |
| Phase 3 - Sellable MVP | Weeks 6-10 | Stripe event pass and webhooks; entitlement enforcement; activation flow; readiness wizard; event archive; terms/privacy; support workflow. | End-to-end purchase and event test. |
| Phase 4 - Controlled beta | Weeks 10-12 | Small invited cohort, event-day observation, load testing, conversion interviews, support logging and pricing validation. | Evidence that organisers complete events successfully. |
| Phase 5 - Growth | After beta | Co-hosts, branding, templates, pre-event requests, reporting and additional playback adapters. | Retention and referral targets met. |

# 12. Go-to-market plan

## Initial audience

Adults organising private birthdays, anniversaries, house parties and informal celebrations who already own or can borrow speakers.

Cost-conscious wedding couples only after platform and music-rights advice confirms the scenario and the product has event-day support procedures.

Friends and local contacts for observed beta events, not anonymous acquisition at first.

## Acquisition assets

A two-minute setup video that shows account creation, Spotify connection, speaker selection, QR sharing and approval.

An interactive demo display and request page that does not require a Spotify login.

Printable signage examples included in the purchase.

A comparison page focused on control and presentation, rather than claiming Spotify Jam cannot do basic shared queues.

A clear “what you need” checklist: Spotify Premium, internet, playback device, speakers and a second screen if display mode is wanted.

## Launch message

“Let guests request the music while you stay in control. PartyPlaylist gives your event a QR request page, approval dashboard, Spotify controls and a big-screen now-playing display for one simple event price.”

# 13. Success metrics

| Metric group | What to measure |
| --- | --- |
| Activation | Percentage of buyers who connect Spotify, pass the device test and start an event. |
| Event success | Percentage of started events that remain live without a critical playback or access failure. |
| Guest participation | Unique guest devices, searches, submitted requests and requests per live hour. |
| Control quality | Approval time, rejection reasons, duplicate rate and percentage of requests successfully queued. |
| Reliability | Spotify 401/403/429 rates, Pusher failures, reconnect time, API latency and event-day support incidents. |
| Commercial | Demo-to-purchase conversion, refund rate, support cost per event and referral intent. |
| Retention | Organisers buying a second pass within 12 months or recommending the service to another organiser. |

# 14. Product risks and mitigations

| Risk | Level | Mitigation |
| --- | --- | --- |
| Spotify access or policy blocks scale | Critical | Obtain written position now; build a request-only/manual companion mode and adapter architecture; do not depend on an assumed quota upgrade. |
| Spotify/device failure during an event | High | Readiness test, heartbeat, recovery instructions, fallback source and clear organiser status. |
| Free alternatives suppress willingness to pay | High | Sell event setup, moderation, display, signage, support and reporting; validate £19.99 with observed users. |
| Guests abuse search or requests | Medium | Distributed limits by event and guest session, moderation, blocks, cooldowns and organiser emergency pause. |
| Legal/licensing confusion | High | Clear customer terms, no misleading licence claims, UK legal review and links to authoritative guidance. |
| Event data loss | High | Archive events and requests with a defined retention policy instead of deleting them at logout. |
| Support demand exceeds margin | Medium | Setup wizard, diagnostics, knowledge base, event-status page and a defined support boundary. |

# 15. Immediate next actions

Open the Spotify Developer Dashboard and record whether the production client ID is Development Mode or Extended Quota Mode, including its authorised-user count.

Send Spotify a concise product description and ask for written confirmation of the intended paid private-event use case and the route to wider user access.

Treat the security report’s P0 and P1 items as a release freeze.

Decide whether the £19.99 pass starts at purchase or activation. The recommendation is activation, with a purchase use-by date.

Design the non-Spotify request-only companion mode before building payments, so the business is not entirely blocked by one platform.

Recruit three to five adult private-event beta organisers and observe the setup process after the security fixes are complete.

# 16. Source notes

Market, policy and licensing information was checked on 26 July 2026. This document is strategic guidance, not legal advice.

[1] Spotify Developer Policy. https://developer.spotify.com/policy Commercial use, prohibited applications, data and branding rules.

[2] Spotify Web API quota modes. https://developer.spotify.com/documentation/web-api/concepts/quota-modes Development-mode and partner criteria.

[3] Spotify Support - Start or join a Jam. https://support.spotify.com/article/jam/ Current Jam host and guest behaviour.

[4] Juky pricing and feature page. https://juky.app/ Current advertised free and Premium terms.

[5] The Jukebox App. https://www.thejkbxapp.com/ Current advertised platform coverage and pricing status.

[6] PPL PRS - Live Events and Festivals. https://pplprs.co.uk/themusiclicence/sectors/live-events-festivals/ UK public-event music licensing overview.